| Section | Field Description | Response |
| --- | --- | --- |
| - Submitter Info | Name | John Eget |
|  | Contact Information | 413- 494-7533 jeget@dcmde.dcma.mil 100 Plastics Avenue Pittsfield, Ma. 91201 |
|  | Current Date | June 12, 2002 |
|  | Is Data Releasable? | No |
| - Project / Organizational Overview | Name and Description | Mk98 Mod4 FBM Fire Control Subsystem Software Software used in the Fire Control System and Trainer Systems for the Advanced Fleet Ballistic Missile Trident Submarines for the US and UK. |
|  | Organization | General Dynamics Advanced Information Systems (GDAIS) |
|  | Experience Report Timeframe | 1996 thru 2002 |
|  | Project Timeframe | 1996 thru 2002 |
|  | Application Domain | Fire Control Subsystem |
|  | Life Cycle Information | Typically waterfall, but several projects are being performed incrementally within the waterfall. System Requirements Analysis thru deployment, which includes IV&V and maintenance. |
|  | Type of Effort | New product development, product maintenance, COTS, re-engineering, systems engineering |
|  | Focus of Measurement | Program managers, mid-level managers, practitioners, team leads. Examples of uses include project management, process improvement, engineering management, technical engineering. |
|  | Relative Size | Very Large ESLOCS |
|  | Staffing Level | >600 people total |
| - Measure Overview | List of measure specifications | Development and Deployment Team (DDT) Schedule Development and Test Milestone Chart(s) Test Case Status Chart Resource Expenditure Chart Requirements Stability Chart Problem Report (PR) Trend Chart PR Disposition Charts (CI, SW, & Root Cause) PR Summary Source Line Of Code (SLOC) Data Deployed Problem Density Data Audit Trend Charts |
|  | Motivation for measurement | Process improvement to eventually achieve CMM Level 5 |
| - Measurement Costs | Start-up Effort or Cost | Unknown, charged to overhead. |
|  | Effort or Costs to Perform Measurement | DCMA collects data, at no charge to contractor, about 1/2 day each month. |
| - Benefits | Narrative on Benefits of Using the Measure | - Provide consistent metrics for tracking programs - Characterize the product quality - Track current project and compliance to process - Provide necessary insight to assist program planning decisions - Improve budget prediction accuracy of future effort - Provide process improvement decision data - Provide common terminology at meetings for software metrics - Provide supporting briefing data |
|  | Quantitative Benefits | Cost savings, cost avoidance, labor hours, and/or return on investment (cost savings/cost investment). Data is proprietary |
| - Enablers | Narrative on What Enabled this Measure to be Used Successfully | Determined to be a common metric for two suppliers designated as dual prime suppliers. |
| - Cautions | Narrative on Cautions in Using the Measure | Any of these issues: - Misinterpretation of reports - Misuse of measurement data or reports - Data reliability issues - Tool selection and implementation challenges |
| - Suggested Changes or Enhancements | Narrative on What You Might Change or Enhance for these Measures | We have made slight changes to the original metric list. This was based upon needs of all and availability of metrics to be viewed by all parties and open for comment. Should be tailored to all projects. |