## Slide 1: COCOMO III Workshop
Brad Clark – USC Center for Systems and Software Engineering
24 February 2016
Practical Software and Systems Measurement Objective Information for Decision Makers
PSM

## Slide 2: Objectives of the Workshop
Discuss Technical Debt
Review of COCOMO III model
  You thoughts on the model
Discuss incorporation of Technical Debt into the model
Notes: 3

## Slide 3: Workshop Background
Data collection is fundamental to creating any cost model
Poorly defined data inhibits analysis and can lead to the wrong conclusions
  What development phases are covered
  What activities are included
  What is the criteria for the beginning / end of a phase
  How much of each code type?
    New
    Modified
    Reused (no modification)
  What is included / excluded in the code count
Notes: 4

## Slide 4: Intended Output
Reaction to the COCOMO III model
Considerations on how Technical Debt can be incorporated into COCOMO III
Notes: 7

## Slide 5: Technical Debt Presentation
Notes: 2

## Slide 6: Objectives of the Workshop
Discuss Technical Debt
Review of COCOMO III model
  You thoughts on the model
Discuss incorporation of Technical Debt into the model
Notes: 3

## Slide 7: COCOMO III Cost & Quality Drivers
COCOMO III
Drivers of Cost / Quality
Product Attributes
Personnel Attributes
Platform Attributes
Project Attributes
Defect Removal Profile

## Slide 8: COCOMO III Model Concept
Software product size estimate
Defect
Introduction
Model
Defect
Removal
Model
Schedule
Model
Effort
Model
Number of est. residual defects and the residual defect density
Number of est. non-trivial defects for Requirements, Design, & Code
Defect removal profile levels
Software product, platform, personal & project attributes
Labor Rates
Costs ($$)
Effort (Person Months)
Staffing Levels
Schedule (Months)

## Slide 9: COCOMO III Effort & Schedule Estimation Model
Where:
A, B, C, D are constants determined by calibration
E represents (dis)economies of scale and project-wide scale factors
Effort (PM) = A * SizeE * Product(19 Cost Drivers)
E = B + Sum(5 Cost Drivers)
Schedule (M) = C * PMF * SCED%/100
F = D + 0.2(E-B)

## Slide 10: COCOMO II Model Effort Distribution
Requirements
Product Design
Detailed Design
Code & Unit Test
Integration & Test
Percentage of Effort (PM)
5
15
10
20
25
30
35
40
45
Small project with low exponent
Large project with high exponent

## Slide 11: COCOMO III Size Inputs
Intent is to produce an estimation model that takes different software size inputs directly
  Current software size other than source lines of code (SLOC) is first converted to SLOC and use as “equivalent” size in the model
  Dependent on the data collected for calibration
Software Requirements
Function Point
SNAP Points
Fast Function Points
COSMIC Points
Object / Application Points
Feature Points
Use Case Points
Story Points (Agile Development)

## Slide 12: COCOMO III Cost Drivers -1
Product Attributes
  Impact of Software Failure (FAIL) (Formerly RELY)
  Product Complexity (CPLX)
  Developed for Reusability (RUSE)
  Required Software Security (SECU)
Platform Attributes
  Platform Constraints (PLAT)
    Combined Execution and Storage Constraints
  Platform Volatility (PVOL)

## Slide 13: COCOMO III Cost Drivers -2
Personnel Attributes
  Analyst Capability (ACAP)
  Programmer Capability (PCAP)
  Personnel Continuity (PCON)
  Applications Experience (APEX)
  Language and Tool Experience (LTEX)
  Platform Experience (PLEX)

## Slide 14: COCOMO III Cost Drivers -3
Project Attributes
  Precedentedness (PREC)
  Development Flexibility (FLEX)
  Opportunity and Risk Resolution (RESL)
  Stakeholder Team Cohesion (TEAM)
  Process Capability & Usage (PCUS) (Formerly PMAT)
  Use of Software Tools (TOOL)
  Multisite Development (SITE)

## Slide 15: Cost Driver Detailed Discussion

## Slide 16: COCOMO III Model Concept
Software product size estimate
Defect
Introduction
Model
Defect
Removal
Model
Schedule
Model
Effort
Model
Number of est. residual defects and the residual defect density
Number of est. non-trivial defects for Requirements, Design, & Code
Defect removal profile levels
Software product, platform, personal & project attributes
Labor Rates
Costs ($$)
Effort (Person Months)
Staffing Levels
Schedule (Months)

## Slide 17: Defect Estimation Scope
Estimates only “Nontrivial” defects
  Critical: causes a system to crash or unrecoverable data loss or jeopardizes personnel
  High: causes impairment of critical system function and no workaround solution exists
  Medium: causes impairment of critical system function, through a workaround solution does exist
Defect estimates are for only 3 artifacts:
  Requirements
  Design
  Code

## Slide 18: Defect Introduction & Removal Estimation Models
For each artifact: Requirements, Design, Code
Defect Introduction Density (DI)=
A * SizeG * Product(19 Quality Drivers)
for Requirements, Design, Code
For each artifact: Requirements, Design, Code
Defect Removal Density =
C * DI * Product(1 – Removal Profile*)
*Removal Profile:
Automated Analysis
People Reviews
Execution Testing & Tools

## Slide 19: Defect Reduction Profiles

## Slide 20: Objectives of the Workshop
Discuss Technical Debt
Review of COCOMO III model
  You thoughts on the model
Discuss incorporation of Technical Debt into the model
Notes: 3

## Slide 21: Workshop Out Brief

## Slide 22: Technical Debt Questions
How does incurring TD affect:
  Current development cost
  Future development costs
Should TD be in input to a cost estimate?

## Slide 23: Summary – Tech Debt
Cost Model
Estimate
Technical Debt (TD)
  Delayed technical work (Intentional) or rework (Unintentional) that is incurred when shortcuts are taken or short-term needs are given precedence over the long-term objectives.
Technical Debt Item (TDI)
  Single atomic occurrences of TD in a project.
Technical Debt List (TDL)
  A prioritized list to maintain all TDI information in a project.
TD Principle
  Estimated costs/effort of paying off the TDI
TD Interest
  Continuing cost/effort due to the delay of the treatment of the TDI
Notes: 11

## Slide 24: Summary – COCOMO III Model
Software product size estimate
Defect
Introduction
Model
Defect
Removal
Model
Schedule
Model
Effort
Model
Number of est. residual defects and the residual defect density
Number of est. non-trivial defects for Requirements, Design, & Code
Defect removal profile levels
Software product, platform, personal & project attributes
Labor Rates
Costs ($$)
Effort (Person Months)
Staffing Levels
Schedule (Months)

## Slide 25: Workshop Questions
How does Technical Debt (TD) influence maintainability?
How does incurring TD impact:
  Current development cost?
  Future development cost?
Should TD be an input to a cost estimate?

## Slide 26: Conclusions, Recommendations, and Results
Technical debt is created either of two ways:
  What is intentionally deferred
  What is implemented with poor quality
Quality model in COCOMO III
  Does not estimate what is deferred
  Does estimate a defect density and number of defects (quality)
Some COCOMO III cost drivers may predict TD, e.g.,
  Architecture and Risk Resolution (unsuitable Architecture)
  Schedule compression (cutting activities)
  Driver comparisons: High product complexity – Low Team Application Experience
Notes: 12

## Slide 27: Open Questions
What is the cost tradeoff between investing in tools and processes to minimize Technical Debt (TD) and incurring TD?
How does TD in a legacy software system influence reuse?

## Slide 28: Next Steps/Action Items
COCOMO III continues to evolve
Technical Debt (TD) appears to be significant in influencing cost
Need to identify cost drivers and cost driver interactions that would create unintentional TD
Need a measurement unit for TD
Notes: 13